|  |  |  |
| --- | --- | --- |
|  | **The Secure Messaging Application** | **CST-452 Weekly Capstone Project Status Report** |

|  |  |
| --- | --- |
| **Project Phase:** | *Deployment* |
| **Date:** | *9/29/2024* |
| **Team:** | 1. *Tyler Wallingford* |
|  |
| **Status:** | |  |  |  |  | | --- | --- | --- | --- | | **Task** | **Team**  **Member** | **Hours**  **Worked** | **Hours Remaining** | | *Implementation of the CSRF Token Generations for security against XXS Attacks* | *Tyler W.* | *5* | *0* | | *Implementation of a CSP Header for more security from XSS and Data injection attacks* | *Tyler W.* | *1* | *0* | | *Minor Tweak and bug fixes(Example implementing a Accept button for settings and a function to save that setting)* | *Tyler W.* | *4* | *0* | | *Deployment of the Application to Microsoft Azure.* | *Tyler W.* | *6* | *1-2 ?* | | *Create a powerpoint presentation of The Secure Messaging Application which gives a overview of the projects approach, shows of some of the GUI Elements of the application, and some functionality and features with a specific challenge that I have had in the development of the application.* | *Tyler W.* | *2.5* | *0* | |  |  |  |  | |  |  |  |  | |
| **Issues/Risks:** | |  |  |  |  | | --- | --- | --- | --- | | **Issue or Risk** | **Owner** | **Date**  **Reported** | **Date Resolved** | | *The implementation to the Microsoft Azure Cloud service hasn’t gone as smooth as it has in the past. As I discussed with the instructor the Azure Deployment is saying it is successful in all fields but the actual domain is not loading and sends us to a 404 page after loading for a little.* | *Tyler W.* | *9/29/24* | *N/A* | |  |  |  |  | |  |  |  |  | |  |  |  |  | |

|  |
| --- |
| **Overall Instructor Feedback/Comments** |

**I have Integrated Instructor Feedback into Project My Documentation**

Yes  No

**Class Attendance**

Tuesday  Thursday

**I met with my Mentor this Week**

Yes  No